Test Plan for Lambda test Website

Project Name: E-commerce Lambda test Website
Test Plan ID: TP-PB-001
Prepared By: 
Date: April 2026
Tested URL: https://ecommerce-playground.lambdatest.io/

1. Introduction

The purpose of this test plan is to define the testing approach, scope, objectives, resources, and schedule for validating the E-commerce Lambda test Website.

The website is an online shopping platform that allows users to browse products, search for items, add products to the cart, and complete the checkout process. It simulates a real e-commerce system with multiple categories such as electronics, fashion, and accessories.

2. Objectives

- Verify the functionality of all main features including user registration, login, password recovery, and account management.

- Ensure that product browsing, searching, adding items to cart, and checkout processes work correctly.

- Validate usability, performance, and compatibility across different browsers and devices.

- Identify functional defects and ensure all user workflows operate as expected.

- Validate input fields and ensure proper error handling across all forms.

3. Scope

In Scope:

- User registration

- User login

- Password recovery (Forget Password)

- Product browsing and category navigation

- Product search functionality

- Add to cart / remove from cart

- Cart management (update quantity, view cart)

- Checkout process (basic flow)

- User profile update

- Logout functionality

Out of Scope:

-Backend database testing

- Security penetration testing

- Performance/load testing under high traffic

- Integration with real payment gateways (external payment systems)

4. Test Items / Features to be Tested

| Module | Features to Test |
| --- | --- |
| Registration | Field validations, unique username check, account creation. |
| Login | Valid/invalid credentials, field validation. |
| Forget Password | Email field validation, Correct Email, Email with confirmation link sent. |
| Account Overview | Account info, order history option, wish list option, return options are displayed. |
| Edit Account | Field validation, confirmation successful message displayed. |
| Product Browsing | Product browse by category, search filter, sort, product list. |
| Product Search | Search by full, partial name, empty field, case sensitive. |
| Product Details | Product info displayed correctly, add to cart, add to wish list, compare product. |
| Cart Management | Add to cart, remove from cart, cart info displayed correctly, item persists in cart after refresh and log out. |
| Checkout | Billing Address Fields validation, order address and payment details displayed correctly, order placed successfully. |
| Wish list | Add to wish list, remove from wish list, add to cart, persist after logout. |
| Product Comparison | Add to product compare, remove from product compare, product info displayed correctly, add to cart, navigate to product page. |
| Order history | Orders info displayed correctly, view order details. |
| Logout | Successful log out from account, redirect to home page. |

5. Test Approach

Testing Types:

- Functional Testing

- UI/UX Testing

- Boundary Value Analysis

- Input Validation Testing

- Compatibility Testing (Chrome, Firefox, Edge)

- Exploratory Testing

Techniques:

- Black-box testing.

- Positive and negative test scenarios.

- Equivalence partitioning for field validations.

6. Test Environment

| Item | Description |
| --- | --- |
| Environment | Web-based e-commerce demo (hosted online) |
| URL | https://ecommerce-playground.lambdatest.io/ |
| Browser | Chrome (latest), Firefox, Edge |
| OS | Windows 11 |
| Tools | JIRA or Excel (bug tracking), Selenium (automation) |

7. Test Data

Example Test Data for Registration:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| First Name | Mariam | "" (blank),$$$, 124, Mariam123, Mariam%% |
| Last Name | Ahmed | “” (blank),&&&, 164, Ahmed123, Ahmed&& |
| Email | mariamahmed@gmail.com | “” (blank), mariam@, Mariam, mariamahmed@link.com, mariamahmed@gmail.com1272 |
| Telephone | 01069600603 | “” (blank), 010, Nasr, Nasr010, 0103^^^882 |
| Password | 123456 | “” (blank), 12 |
| Confirm Password | 123456 | “” (blank), 12abc, 12 |
| Subscribe | No | “” (blank) |

Example Test Data for Login:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| Email | mariamahmed@gmail.com | “” (blank), mariam@, Mariam, mariamahmed@link.com, mariamahmed@gmail.com1272 |
| Password | 123456 | “” (blank), 12 |

Example Test Data for Forget Password:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| Email | mariamahmed@gmail.com | “” (blank), mariam@, Mariam, mariamahmed@link.com, mariamahmed@gmail.com1272 |

Example Test Data for Edit Account:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| First Name | Mariam | "" (blank),$$$, 124, Mariam123, Mariam%% |
| Last Name | Ahmed | “” (blank),&&&, 164, Ahmed123, Ahmed&& |
| Email | mariamahmed@gmail.com | “” (blank), mariam@, Mariam, mariamahmed@link.com, mariamahmed@gmail.com1272 |
| Telephone | 01069600603 | “” (blank), 010, Nasr, Nasr010, 0103^^^882 |

Example Test Data for Search Product:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| Product Name | HP LP 3065, HP, hp | "" (blank), %%, cucumber |

Example Test Data for Checkout:

| Field | Valid Input | Invalid Input |
| --- | --- | --- |
| First Name | Mariam | "" (blank),$$$, 124, Mariam123, Mariam%% |
| Last Name | Ahmed | “” (blank),&&&, 164, Ahmed123, Ahmed&& |
| Company | Amazon | “” (blank), @@, ama234 |
| Address 1 | Nasr city | “” (blank), 124, Nasr8373, Maadi%%, && |
| Address 2 | Maadi | “” (blank), 124, Maadi8373, Maadi%%, && |
| City | Cairo | “” (blank), 123, Cairo237, Cairo&&, %% |
| Postcode | 123737 | “” (blank), post262, 23, ^^, 1373&& |
| Country | Egypt | “” (blank) |
| Region | Matrouh | “” (blank) |

8. Entry and Exit Criteria

Entry Criteria:

- Functional requirements are clearly defined.

- Website is deployed and accessible.

- Test environment is ready.

Exit Criteria:

- All test cases executed.

- All critical and major defects resolved.

- Test summary report prepared.

- Test summary report prepared.

9. Deliverables

- Test Plan Document

- Test Cases Document

- Test Execution Report

- Defect Log

- Test Summary Report

10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Website downtime (demo server) | Retry after some time / backup environments if available |
| Frequent data reset | Recreate test data before each test cycle |
| Inconsistent response time | Record results across multiple attempts and report performance issues |
| Checkout process failure | Validate checkout with test scenarios |
| Payment gateway issues | Test with multiple payment options |
| Data inconsistency | Verify data after each transaction |

11. Test Schedule  (Not Final)

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Plan Preparation | 2 Apr 2026 | 4 Apr 2026 |
| Test Case Design |  |  |
| Test Execution |  |  |
| Test Closure |  |  |

Team Members

Habiba Moharam Ahmed

Perryhan Essam Mohamed

Nermeen Hassan Abd El Aziz

Aya Reda Abd Elbaky

Omar Ibrahim Mohamed